# 2020 ECOLOGY REPORT

***ECOLOGY Commission Annual Review:***

**A picture containing outdoor, ground, nature, rock

Description automatically generatedCompleted Projects:**

* Trail 6 constructed between CSCD Office and Clubhouse
* Pickleball Courts painted on Centerlake Park Basketball Court
* All buoys GPS marked and added to GIS
* Coffer dam work completed on Antelope, Grizzly, and Groundhog
* Core samples taken from Cordry Dam Spillway
* GPS all CSCD Hiking Trails and added to public GIS map
* Replaced decking at old Beach House

**2020 Projects**

* Cordry Dam Spillway engineering and design
* Create pollinator habitat across from beach
* Coffer Dam restoration possible on Cougar Drive & Bass CT/ Centerlake as funds are available
* Improve rest room access at Centerlake Park
* Improve communication and measures to prevent Zebra Mussel infestations
* Coordinating with CSLOA on a “Welcome-Packet” for new Freeholders that will include a Parks & Rec brochure and other Ecology-related media

**Other**

* 272 Ecology-related work orders completed with 558 labor hours expended; most hours expended mowing, raking the beach, and pushing the leaves at the compost pile
* 2020 Deer Reduction Hunt once again completed with no safety violations; 18 deer have been harvested in this season’s hunt